Initial Project Planning Template

| Date | 3 JULY 2026 |
| --- | --- |
| Team ID | SWTID-2026-7147 |
| Project Name | Smart Lender |
| Maximum Marks | 5 Marks |

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Interface | USN-1 | As a user, I can access the Smart Lender homepage and navigate to the loan prediction form. | 2 | High | Team | 16-Mar-2026 | 22-Mar-2026 |
| Sprint-1 | Loan Application | USN-2 | As a user, I can enter applicant details such as income, education, employment status, loan amount, loan term, credit history, and property area. | 3 | High | Team | 16-Mar-2026 | 22-Mar-2026 |
| Sprint-1 | Input Validation | USN-3 | As a user, I receive validation messages when mandatory fields are missing or invalid. | 2 | High | Team | 16-Mar-2026 | 22-Mar-2026 |
| Sprint-2 | Data Processing | USN-4 | As a system, I preprocess user inputs into the format required for machine learning prediction. | 3 | High | Team | 23-Mar-2026 | 29-Mar-2026 |
| Sprint-2 | Machine Learning | USN-5 | As a system, I load the trained XGBoost model and predict loan approval status. | 5 | High | Team | 23-Mar-2026 | 29-Mar-2026 |
| Sprint-2 | Prediction Result | USN-6 | As a user, I can instantly view whether my loan is predicted as Approved or Rejected. | 2 | High | Team | 23-Mar-2026 | 29-Mar-2026 |
| Sprint-3 | Model Evaluation | USN-7 | As a developer, I can compare Decision Tree, Random Forest, KNN, and XGBoost to select the best-performing model. | 5 | Medium | Team | 30-Mar-2026 | 05-Apr-2026 |
| Sprint-3 | Flask Integration | USN-8 | As a developer, I can integrate the trained model into the Flask web application for real-time prediction. | 4 | High | Team | 30-Mar-2026 | 05-Apr-2026 |
| Sprint-3 | IBM Cloud Deployment | USN-9 | As an administrator, I can deploy the Smart Lender application on IBM Cloud for online access. | 4 | Medium | Team | 30-Mar-2026 | 05-Apr-2026 |
| Sprint-4 | Testing & Optimization | USN-10 | As a developer, I can test the application, fix bugs, and improve prediction performance before deployment. | 3 | High | Team | 06-Apr-2026 | 12-Apr-2026 |
| Sprint-4 | Documentation | USN-11 | As a team member, I can prepare project documentation, user guide, and final presentation. | 2 | Medium | Team | 06-Apr-2026 | 12-Apr-2026 |